Checklist

| Date | Done? | Process step |
| --- | --- | --- |
|  |  | - Do full sync and do test transfer of Database and website from DG to DO. |
|  |  | - Verify DO system works properly |
|  |  | - Check links to make sure they point to new IP address |
|  |  | - Note what links need manual modification |
|  |  | - Put DG FFBC in maintenance mode |
|  |  | - Should we put the entire website in maintenance mode or just pages that allow for user changes? Former is easier; latter a bit more of a pain and not error free. |
|  |  | - Do final Backup |
|  |  | - Do final sync |
|  |  | - Do permalinks need to be turned off |
|  |  | - Is the Duplicator plugin useful? (https://www.wpbeginner.com/wp-tutorials/how-to-move-wordpress-to-a-new-host-or-server-with-no-downtime/ ) |
|  |  | - Sync and startup up DO site |
|  |  | - Verify DO site is working |
|  |  | - Modify manual link changes (link checker) - Check all pages - Setup SSL (https://really-simple-ssl.com/?ref=52&campaign=wpbeginner ) - Setup email forwarding |
|  |  | - Do magic with DNS server |
|  |  | - Replace DNS names at domain registrar - Two domains: ffbc.org and fremontfreewheelers.org - Have temp domain called ffbc-temp.org that may need to be transferred |
|  |  | - Verify DNS update has happened |
|  |  | - Wait 7 days - Shutdown/Cancel DG site |
|  |  | - Verify backup process works on new site |
|  |  | - Verify CRON jobs work – membership checks |

Note: Existing term at GoDaddy ends July 10th.

Open questions:

- Will the present DO IP address be used for our new site?

- Will GD still be the domain registrar for our domain name?

  - Will we still pay for domain name at GD? And the hosting at DO?

References:

Migration checklists:

https://www.wpbeginner.com/wp-tutorials/how-to-move-wordpress-to-a-new-host-or-server-with-no-downtime/

https://www.siteground.com/kb/how_to_transfer_your_website_to_another_host/

https://www.siteground.com/kb/How_to_transfer_my_WordPress_from_one_host_to_another/

https://www.thesitewizard.com/archive/movinghosts.shtml

http://www.smoothwebmove.com/movingprocess.html

https://www.smashingmagazine.com/2013/04/moving-wordpress-website/

https://www.wpbeginner.com/glossary/dns/ : Definition and usage of DNS

https://www.wpbeginner.com/beginners-guide/how-to-get-a-free-ssl-certificate-for-your-wordpress-website/ : How to get free SSL cert and setup to convert to https

https://really-simple-ssl.com/?ref=52&campaign=wpbeginner – Using SSL WP plug-in to finalize SSL setup

https://www.wpbeginner.com/plugins/how-to-fix-the-mixed-content-error-in-wordpress-step-by-step/ : Debug website if not all page links are setup with SSL